BROKO

01 — Master Product Requirements Document

Offer & Transaction Management | Version 3.0 | Full module, Buyer Freehold POC first

Final requirements baseline for design | 20 October 2026 | Ontario residential only | Not a certification of legal compliance

# 1. Executive contract and boundaries

Deliver one complete Ontario RESIDENTIAL transaction and offer management MODULE, supporting Buyer, Seller, Landlord, Tenant and role/property/special-case variants. The separate brokerage CRM, full back-office accounting, trust general ledger, SaaS administration and commercial real-estate workflows are excluded. Buyer Freehold is the first engineering POC, not the limit of the final module.

# 2. Confirmed decisions — 30-question reconciliation

| Answer | Final approved interpretation |
| --- | --- |
| Q01 | All four role categories and proposed transaction families |
| Q02 | Buyer Freehold first POC; full module documented |
| Q03 | Design specialty paths; launch scope later |
| Q04 | Same brokerage, both sides with representation/firewalls |
| Q05 | Start via onboarding, listing, offer, accepted deal or import |
| Q06 | Seller and landlord listing-through-completion |
| Q07 | Import and reconstruct work |
| Q08 | Guided common; Freeflow exceptions, shared engine |
| Q09 | Full offer register and competing offers |
| Q10 | Rental applications/screening with human decisions |
| Q11 | Hybrid form governance |
| Q12 | Warn only for unverified latest form; allow all product steps |
| Q13 | Broker-approved custom forms/schedules/clauses |
| Q14 | AI clause suggestions and custom drafts need human approval |
| Q15 | Amendments across executed contract types |
| Q16 | Safe drafting allowed; regulated/final actions gated |
| Q17 | E-sign, external signed upload, standalone signing |
| Q18 | Contract-aware deadline rules, Ontario timezone/holidays |
| Q19 | Full condition lifecycle |
| Q20 | Deposit event/status/evidence only, not general trust ledger |
| Q21 | Track delayed/failed closing and termination |
| Q22 | Verified TCS and structured handoff only |
| Q23 | Source-linked compliance rules with human review |
| Q24 | 7-year baseline configurable with holds |
| Q25 | BOR or delegated compliance exception roles |
| Q26 | Strict private data; no unapproved external models |
| Q27 | Forms/e-sign/email-calendar/MLS under licence/storage integrations |
| Q28 | Separate agent and reviewer dashboards |
| Q29 | Responsive mobile browser and notifications |
| Q30 | Full linked PRD, catalogue, matrices, engineering, QA and release plan |

# 3. Operating personas and permissions

Agent: create transactions, manage offers, listings, conditions, documents, client communications and TCS submission.

Broker/BOR or delegated compliance: supervise policies, review exceptions, attest approved resolution, access own brokerage records.

Buyer/Seller/Landlord/Tenant client signer: see only assigned and authorized documents/tasks, never opposing-party restricted content.

Brokerage transaction administrator: review files, missing docs and timeline; only delegated action permissions.

External counterparties and signing providers: expiring scoped links and auditable delivery; no general workspace access.

# 4. Transaction taxonomy

## Buyer

| ID | Transaction type | Planning flag |
| --- | --- | --- |
| B01 | Freehold resale | CORE |
| B02 | Condominium resale | CORE |
| B03 | POTL/common-element condo | DESIGNED |
| B04 | Builder/new construction | DESIGNED |
| B05 | Assignment / power of sale / bank-owned | DESIGNED |
| B06 | Vacant land / rural / farm residential | DESIGNED |
| B07 | Investment / tenanted residential | DESIGNED |

## Seller

| ID | Transaction type | Planning flag |
| --- | --- | --- |
| S01 | Freehold resale listing/sale | CORE |
| S02 | Condominium resale listing/sale | CORE |
| S03 | POTL/common-element condo | DESIGNED |
| S04 | Assignment / bank-owned / power of sale | DESIGNED |
| S05 | Vacant land/rural/farm residential | DESIGNED |
| S06 | Investment / occupied residential | DESIGNED |

## Landlord

| ID | Transaction type | Planning flag |
| --- | --- | --- |
| L01 | Condo rental | CORE |
| L02 | Freehold house rental | CORE |
| L03 | Townhouse / residential multi-unit | CORE |
| L04 | Secondary suite / basement apartment | DESIGNED |
| L05 | Student / room rental | DESIGNED |
| L06 | Lease renewal/extension/replacement | DESIGNED |

## Tenant

| ID | Transaction type | Planning flag |
| --- | --- | --- |
| T01 | Condo rental | CORE |
| T02 | House rental | CORE |
| T03 | Townhouse / multi-unit residential | CORE |
| T04 | Secondary suite / basement apartment | DESIGNED |
| T05 | Student / room rental | DESIGNED |
| T06 | Lease renewal / assignment / transfer | DESIGNED |

CORE indicates target common-case market module coverage; DESIGNED means an extensible specialty workflow specification requiring explicit regulatory/form verification and release selection. POC only implements Buyer Freehold to full depth.

# 5. Scope, modules and lifecycle

## Purchase resale

onboard → representation → property due diligence → prepare APS/schedules → validate/sign/present → counter/accept → conditions → firm → deposit/closing → record completion → TCS handoff → retain

## Sale listing

onboard seller → listing representation & listing disclosures → prepare listing records/schedules → list and manage showings/offers → register/present multiple offers → counters/acceptance → conditions → firm → deposit/closing → TCS handoff → retain

## Residential landlord

onboard landlord → listing representation → rental listing → applications/screening under privacy and human decision → negotiate/offer-to-lease → applicable standard lease → deposits/keys/occupancy handover → archive/handoff

## Residential tenant

onboard tenant → representation → search/rental application → permitted screening docs → offer-to-lease → negotiate/sign → applicable standard lease → deposits/keys/move-in → archive/handoff

## Builder / assignment / bank-owned

classify specialty transaction → request supplied agreement/schedules → compare statutory/brokerage rules → human review → signing and milestone/deposit tracking → change/closing/termination → audit and handoff

# 6. Numbered functional requirements

| ID | Subsystem | Required behavior | Priority | Decision links |
| --- | --- | --- | --- | --- |
| TM-001 | Core | Create/link transaction from onboarding, listing, offer, accepted deal or import; preserve source provenance. | P0 | Q05,Q07 |
| TM-002 | Core | Classify role, property type, transaction family, representation, parties, source and specialty flags. | P0 | Q01,Q04 |
| TM-003 | Workflow | Guided mode for common workflows, Freeflow for exceptions; one shared rule/dependency engine; neither mode bypasses substantive checks. | P0 | Q08,Q16 |
| TM-004 | Workflow | Import externally completed documents, reconstruct events and validate evidence before satisfying dependencies. | P0 | Q07 |
| TM-005 | Forms | Hybrid master plus brokerage-specific approved form library; capture purpose, trigger, version, source, applicability, dependencies and signature map. | P0 | Q11,Q13 |
| TM-006 | Forms | If latest version unverified, display persistent warning, alert BOR and allow navigation/action; do not label as verified or automatically attest compliance. | P0 | Q12 |
| TM-007 | Forms | Allow form creation/upload and digital field mapping; validate required data, signatures, role and transaction association. | P0 | Q11,Q13 |
| TM-008 | Representation | Support designated/brokerage representation, self-represented parties and multiple representation, including independent confidential client workspaces. | P0 | Q04,Q23 |
| TM-009 | Disclosure | Track RECO Information Guide and representation disclosure timing; missing statutory evidence remains unresolved even where workflow continues. | P0 | Q16,Q23 |
| TM-010 | Offers | Multiple offer register: unique offer IDs, received/presented timestamps, agent, version, presentation evidence, outcome and status per offer. | P0 | Q09 |
| TM-011 | Offers | Negotiation: counteroffers, expiry/irrevocability, rejection, withdrawal, revised offers, multi-offer integrity and audit history. | P0 | Q09 |
| TM-012 | Clauses | Select broker-approved clauses, fill variables and allow custom AI draft proposals only with human review. | P0 | Q13,Q14 |
| TM-013 | Conditions | Each condition is an obligation with exact source text, due rule/time, party, evidence, waiver/fulfillment/amendment, alerts and resolution. | P0 | Q18,Q19 |
| TM-014 | Amendments | After execution, contractual changes use transaction-appropriate amendment/versioning, with required signatures and downstream impact analysis. | P0 | Q15 |
| TM-015 | Signatures | E-sign provider, signed upload and standalone signing fallback; capture audit proof and signing failures. | P0 | Q17 |
| TM-016 | Transactions | Manage acceptance, conditional, firm, pending closing, delayed closing, failed closing, terminated, closed and retained separately. | P0 | Q21 |
| TM-017 | Deposits | Track expected/received/held/released statuses, due events, instructions, receipt evidence and escalation, without doing full trust ledger reconciliation. | P0 | Q20 |
| TM-018 | Leases | Landlord/tenant listings, applications, privacy-controlled screening, human decisions, offer-to-lease and applicable Ontario standard lease completion. | P0 | Q10 |
| TM-019 | Compliance | Source-linked RECO/FINTRAC/brokerage rules with reasoned applicability, evidence, overrides and BOR/delegated review. | P0 | Q23,Q25 |
| TM-020 | Security | No transfer of private documents to unapproved AI models; access control, audit, encryption and record-specific permissions. | P0 | Q26 |
| TM-021 | Retention | Seven-year default configurable with retention starts, category overrides, holds and controlled deletion. | P1 | Q24 |
| TM-022 | Handoff | Produce agent-validated deal submission/TCS packet and structured event payload; accounting/trust-ledger processing outside scope. | P0 | Q22 |
| TM-023 | Integrations | Adapters for authorized form source, e-sign, email/calendar, licensed property/MLS data and document storage; idempotent events and failure recovery. | P1 | Q27 |
| TM-024 | Experience | Agent/reviewer task dashboards, mobile-responsive transaction views, status, next action, reminders and accessibility. | P0 | Q28,Q29 |
| TM-025 | Listing | Seller/landlord listing workflows with listing documents, amendments, price changes, offers, withdrawal/suspension and relisting. | P0 | Q06 |
| TM-026 | Governance | Configure activity-level gates independently: warn-only form-version control vs legally consequential review requirement. | P0 | Q12,Q16 |
| TM-027 | Scenarios | Maintain configurable property/transaction/role matrix including specialty scenarios without asserting automatic same-form applicability. | P1 | Q01,Q03 |
| TM-028 | Dual-sided | Support in-house opposite sides, conflicts, designated representatives, disclosure/consent and restricted cross-party visibility. | P0 | Q04 |
| TM-029 | Audit | Immutable event log for offer presentation, signing, condition resolution, amendment, status, exception and evidence decisions. | P0 | Q09,Q19 |
| TM-030 | Operations | Operational observability: job failures, retries, deadlines, documents awaiting review and regulatory warning dashboard. | P1 | Q28 |

# 7. Acceptance/exit criteria

Buyer Freehold POC: transaction enters via onboarding, offer or import and completes a traceable offer→counter/accept→conditions→firm→closing/termination→TCS handoff path.

No signed agreement can be silently rewritten; changes are amendment events with impact analysis.

Guided and Freeflow invoke identical validation and authorization controls.

All currently supported roles and common transaction types have scenario packages, form mappings, permissions, negative tests and controlled source checks before market release.

Version warnings do not masquerade as verified current forms or erase required compliance tasks.

No private data is sent to unapproved external AI services.

Market release must pass security, accessibility, privacy, incident response, integration resilience and brokerage acceptance gates.

# 8. Regulatory hierarchy and scope policy

BROKO records whether a rule is (1) applicable legislation/RECO/FINTRAC guidance, (2) OREA/licensed form instruction, (3) BOR/brokerage policy, or (4) engineering product rule. “Warn only” is a UX choice concerning version verification; it cannot waive statutory duties, make an invalid form valid or authorize unauthorized activity.

# 9. Authoritative online source index

REG-01: https://www.reco.on.ca/agents-and-brokerages/tresa-explained/tresa-faqs/

REG-02: https://www.ontario.ca/laws/regulation/050579

REG-03: https://www.ontario.ca/page/guide-ontarios-standard-lease

REG-04: https://fintrac-canafe.canada.ca/guidance-directives/recordkeeping-document/record/real-eng

REG-05: https://fintrac-canafe.canada.ca/guidance-directives/client-clientele/client/real-eng

REG-06: https://www.orea.com/

# 10. Document control and sign-off

Product owner: scope and release plan. BOR: brokerage operating decisions. Compliance/legal specialist: current source-linked statutory interpretation. Forms administrator: licensed member form/version field maps. Engineering: implementation and security. QA: test execution. This pack is a finalized scope baseline, with explicitly listed operational verification gates before production.